# FORTNIGHTLY PROGRESS REPORT

Combined Record: 24 February 2026 to 02 April 2026

## 1. Student Identification

- Student Name: Piyush Mittal

- Course Name: B.Tech Computer Science & Engineering

- Enrollment No: 35396402722

## Fortnight 1 — February to March 2026

### 2. Progress and Achievement Details

- Objectives Achieved: Defined the project scope, studied neural retrieval system design, aligned the implementation with a reference search architecture, documented the project structure, optimized the embedding pipeline, improved chunking strategy, and refined ranking quality.

- Skills Learned/Enhanced: Rust systems programming, embedding pipeline tuning, ONNX Runtime usage, hybrid search design, reranking logic, project documentation, and performance analysis on Apple Silicon.

- Challenges and Solutions:

  - Challenge: Balancing retrieval quality goals with limited local hardware and modest model capacity.

  - Impact on Work: Early experiments risked becoming either too slow for iterative development or too weak in retrieval quality.

  - Solution/Action Taken: Chosen efficient embedding models, tuned batch sizes carefully, enriched chunk context for embeddings, and used a hybrid vector plus lexical ranking strategy.

- Feedback/Observations: The project established a strong technical base in the first fortnight and moved beyond simple setup into meaningful system optimization.

- Plans for Next Period: Scale the pipeline on stronger compute, audit crawl quality, validate corpus distribution, and prepare stable large-scale search artifacts.

### 3. Feedback & Status

- Supervisor Observations: ________________________________________

## Fortnight 2 — March 2026

### 2. Progress and Achievement Details

- Objectives Achieved: Audited the repository against the roadmap, fixed crawl-related issues, reviewed domain caps and source quality, completed large-scale embedding and index generation on Modal, recovered artifacts locally, and stabilized the search setup for larger datasets.

- Skills Learned/Enhanced: Large-scale pipeline execution, memory-aware systems debugging, persistent volume handling, search index management, dataset curation, and production-style troubleshooting.

- Challenges and Solutions:

  - Challenge: Large artifacts, long-running jobs, and limited RAM created failures during indexing, transfer, and local loading.

  - Impact on Work: Progress slowed due to shell timeouts, partial downloads, loader incompatibilities, and memory pressure during validation.

  - Solution/Action Taken: Resumed jobs from persistent state, reduced memory pressure where possible, patched compatibility issues in loaders, and used more deliberate dataset budgeting and filtering rules.

- Feedback/Observations: This fortnight significantly improved the project’s operational maturity and exposed the practical constraints of running retrieval systems at scale on limited hardware.

- Plans for Next Period: Focus on research framing, evaluation methodology, and a cleaner incremental architecture for future updates.

### 3. Feedback & Status

- Supervisor Observations: ________________________________________

## Fortnight 3 — March to April 2026

### 2. Progress and Achievement Details

- Objectives Achieved: Developed a research-oriented framing for the system, defined retrieval evaluation metrics, reviewed overall architecture, redesigned the system for continuous indexing, and prepared consolidated academic progress documents.

- Skills Learned/Enhanced: Research writing, retrieval evaluation design, incremental indexing strategy, queue-driven pipeline thinking, and technical communication.

- Challenges and Solutions:

  - Challenge: Translating a complex engineering build into a project that is both academically defensible and practically demonstrable.

  - Impact on Work: The final project direction needed to balance novelty, feasibility, and the ability to show measurable results within the remaining timeline.

  - Solution/Action Taken: Positioned the system around hybrid retrieval and retrieval debugging/evaluation, defined clear metrics, and moved toward an incremental architecture that supports repeatable experiments.

- Feedback/Observations: The project now has a stronger final narrative, clearer expected outcomes, and better alignment between implementation work and reportable academic milestones.

- Plans for Next Period: Complete incremental indexing implementation, finalize testing and benchmarks, and prepare the final report and presentation.

### 3. Feedback & Status

- Supervisor Observations: ________________________________________