# LEARNING PLAN & EXPECTED OUTCOMES

## 1. Student Identification

- Student Name: Piyush Mittal

- Course Name: B.Tech Computer Science & Engineering

- Enrollment Number: 35396402722

- Project Title: Neural Search Engine for Computer Science Content

## 2. Learning Objectives & Skills

- Technical Skills: Mastery of Rust systems programming, neural embedding pipelines (SBERT/ONNX Runtime), approximate nearest neighbor search (HNSW), full-text indexing (Tantivy/BM25), RocksDB storage engine, Axum web framework, hybrid retrieval architecture design, and performance tuning on Apple Silicon.

- Core Objectives: Design and implement a complete neural search engine that crawls, normalizes, chunks, embeds, indexes, and serves Computer Science web content using hybrid vector + lexical retrieval with Reciprocal Rank Fusion and reranking.

- Research Goals: Prepare a research paper on hybrid neural retrieval for domain-specific content, covering architecture, evaluation metrics (MRR, NDCG), and comparative baselines. Patent status: Not initiated.

## 3. Project Time Chart (Implementation Schedule)

| Phase | Time Period | Key Activities & Tasks | Expected Outcomes / Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Week 1–2 | Initial research on neural retrieval architectures, Rust environment setup, embedding model selection, project scope definition | Literature review summary, development environment ready |
| Phase 2 | Week 3–4 | Crawler development, HTML normalization, sentence chunking, embedding pipeline optimization on Apple M2 | First working crawl-to-embed pipeline, methodology draft |
| Phase 3 | Month 2 | Large-scale crawling and embedding on Modal, HNSW + Tantivy index construction, hybrid search with RRF fusion | Core search engine functional, research paper draft started |
| Phase 4 | Month 3 | Retrieval quality evaluation (MRR, NDCG), architecture redesign for continuous indexing, delta-based updates | Final benchmarks, evaluation results, testing complete |
| Phase 5 | Month 4 | Documentation, research paper finalization, final report preparation, presentation | Final report, research paper, project presentation |

## 4. Expected Impact & Evaluation

- Challenges Anticipated: Limited local hardware for large-scale embedding and indexing; translating a systems-engineering project into an academically defensible research contribution; achieving meaningful retrieval quality with a 50K-page corpus versus production-scale systems.

- Proposed Solutions: Use cloud compute (Modal) for heavy pipeline stages; define clear evaluation metrics and baselines early; enrich chunk context with heading chains to improve retrieval quality despite smaller scale.

- Key Learnings: End-to-end search engine architecture from crawl to SERP; hybrid neural + lexical retrieval design; performance engineering for ML inference pipelines; research methodology for information retrieval evaluation.

## 5. Feedback & Status

- Supervisor Observations: ________________________________________